Test Plan for app.vwo.com

Created by: Manisha Mohanty

1. Objective

This document outlines the test plan for app.vwo.com, which helps users in A/B testing their websites and applications. The objective is to ensure that all features and functionalities work as expected for the target audience — website owners and marketers who want to optimize their websites for conversions.

2. Scope

The scope of this test plan includes:

- Features to be tested:

  - Login Page

  - Dashboard Page

  - Create Account Page

  - A/B Testing Campaign Module

- Types of testing:

  - Manual Testing

  - Automated Testing

  - Performance Testing

  - Accessibility Testing

- Environments:

  - Different browsers, operating systems, and device types

- Evaluation criteria:

  - Number of defects found

  - Time taken to complete testing

  - User satisfaction ratings

- Team roles and responsibilities:

  - Test Lead

  - Testers

  - Developers

  - Product Owner

  - Business Analyst

3. Inclusions

- Introduction:
Overview of the test plan, including purpose, scope, and goals.

- Test Objectives:

  - Identify defects and inconsistencies in functionality and UI

  - Ensure user experience aligns with expected flows

  - Validate A/B Testing campaign functionality end-to-end

  - Ensure application meets required performance benchmarks

4. Exclusions

- Testing of advanced analytics dashboards

- Testing of Heatmaps, Funnels, and Personalization modules (unless linked to A/B Testing campaign flows)

- Backend database performance testing

- Non-production third-party integrations (unless required)

5. Test Environments

| Component | Details |
| --- | --- |
| Operating Systems | Windows 10/11, macOS (latest), Ubuntu Linux |
| Browsers | Google Chrome, Mozilla Firefox, Microsoft Edge, Safari |
| Devices | Desktops, Laptops, Tablets, Smartphones (iOS/Android) |
| Network Connectivity | Wi-Fi (fast and slow), Cellular (4G/5G), Wired |
| Hardware Requirements | Min 4-core CPU, 8GB RAM, 512MB GPU |
| Security Protocols | OAuth, SSO (if applicable), TLS/SSL |
| Access Permissions | Testers (Test Accounts), Developers (Admin Access), Stakeholders (Read-Only Access) |

6. Defect Reporting Procedure

| Activity | Details |
| --- | --- |
| Criteria for Identifying Defects | Deviation from requirements, user experience issues, technical errors |
| Steps for Reporting Defects | Use JIRA template, attach reproduction steps, screenshots, logs |
| Triage and Prioritization | Assign severity & priority (Critical, High, Medium, Low), assign to Dev |
| Tracking Tools | JIRA (Bug Tracking Tool) |
| Roles and Responsibilities | Testers (Log defects), Developers (Fix defects), Test Lead (Verify/Close defects) |
| Communication Channels | Daily stand-ups, Slack/MS Teams updates, Email |
| Metrics | Defect density, Average resolution time, % Defects fixed |

7. Test Strategy

Step 1: Test scenarios and test cases creation

- Techniques:

  - Equivalence Class Partitioning

  - Boundary Value Analysis

  - Decision Table Testing

  - State Transition Testing

  - Use Case Testing

- Additional Methods:

  - Error Guessing

  - Exploratory Testing

Step 2: Testing procedure

| Testing Type | Details |
| --- | --- |
| Smoke Testing | Validate critical workflows (Login, Dashboard access, Campaign creation) |
| In-depth Testing | Execute full suite of test cases after stable build passes Smoke |
| Multiple Environments | Test across all supported browsers, OSs, and devices |
| Defect Reporting | Log bugs in JIRA; send daily defect status |
| Other Types | Sanity Testing, Regression Testing, Retesting, Usability Testing, Functionality & UI Testing |

Step 3: Best Practices

- Context-Driven Testing

- Shift-Left Testing (early validation in SDLC)

- Exploratory Testing in parallel to scripted testing

- End-to-End Flow Testing simulating user journeys

8. Test Schedule

| Task | Duration | Dates |
| --- | --- | --- |
| Test Plan Preparation | 2 days | [Start Date] – [End Date] |
| Test Case Design | 4 days | [Start Date] – [End Date] |
| Test Environment Setup | 2 days | [Start Date] – [End Date] |
| Test Execution | 7 days | [Start Date] – [End Date] |
| Defect Retesting | 3 days | [Start Date] – [End Date] |
| Test Closure & Reporting | 2 days | [Start Date] – [End Date] |

9. Test Deliverables

- Test Plan Document

- Test Scenarios and Test Cases

- Test Data Sets

- Defect Reports

- Test Execution Reports

- Test Summary Report

- Traceability Matrix

10. Entry and Exit Criteria

| Phase | Entry Criteria | Exit Criteria |
| --- | --- | --- |
| Requirement Analysis | Requirements Document received | Requirements understood & clarified |
| Test Execution | Signed-off Test Cases, Stable build available | All test cases executed, Defects logged |
| Test Closure | Test case reports & defect reports available | Test Summary Report submitted, Sign-off received |

11. Tools

| Tool | Purpose |
| --- | --- |
| JIRA | Defect Tracking |
| XMind / MindMeister | Test Design (Mind Maps) |
| Snipping Tool / Lightshot | Screenshots for defect reporting |
| MS Word / Excel | Documentation & Reporting |
| BrowserStack | Cross-browser/device testing |
| Postman (if applicable) | API Testing (for login/auth APIs) |

12. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Non-availability of resources | Backup resource planning |
| Unstable build / build not available | Escalate early to Dev, test on stable builds |
| Limited testing time | Prioritize critical workflows |
| 3rd-party SSO / integrations unavailable | Use mock/test accounts or defer integration tests |

13. Approvals

| Document | Approval Required By |
| --- | --- |
| Test Plan | Client / Stakeholders |
| Test Scenarios & Test Cases | Product Owner / QA Lead |
| Test Summary Report | QA Lead / Project Manager |